## Slide 1: Ground Terminal (APRS-G)

## Slide 2: Function and Performance
Purpose : Provide satellite data link for APRS packets for testing and data collected by ground sensors.
Function 1: Receive APRS packets from APRS satellites.​
Performance 1a: Receive and decode satellite APRS packets.
Performance 1b: Storage satellite APRS packets.
Function 2: Transmit APRS packets to APRS satellites.
Performance 2a: Encapsulate data on AX.25 protocol for transmission.
Performance 2b: Transmit at 1200 bps to satellite.
Function 3: Collect data from ground sensors for satellite transmission
  Performance 3a: Read data collected by ground sensors.
  Performance 3b: Prepare data on APRS format.

## Slide 3: PBS
Ground Station
1.2
Ground Station
1.2.1
Ground Terminal
1.2.2
Transceiver
1.2.2.1
Terminal Node Controller (TNC)
1.2.2.2
Main Control Unit (MCU)
1.2.2.3
Memory
1.2.2.4
VHF Antenna
1.2.2.5
APRS Capable Radio
1.2.3
Sensors
1.2.2.6
Power System
1.2.2.7

## Slide 4: WBS
Ground Station
1.2
Ground Terminal
1.2.2
Transceiver
1.2.2.1
Procurement
1.2.2.1.1
Test
1.2.2.1.2
Terminal Node Controller
1.2.2.2
Programming
1.2.2.2.1
Test
1.2.2.2.2
Main Control Unit
1.2.2.3
Procurement
1.2.2.3.1
Test
1.2.2.3.2

## Slide 5: WBS (Cont’l)
Ground Station
1.2
Ground Terminal
1.2.2
Memory
1.2.2.4
Procurement
1.2.2.4.1
Test
1.2.2.4.2
VHF Antenna
1.2.2.5
Procurement
1.2.2.5.1
Test
1.2.2.5.2
Sensors
1.2.2.6
Procurement
1.2.2.6.1
Test
1.2.2.6.2

## Slide 6: WBS (Cont’l)
Ground Station
1.2
Ground Terminal
1.2.2
Power System
1.2.2.7
Procurement
1.2.2.7.1
Test
1.2.2.7.2

## Slide 7: Block diagram
Transceiver
Sensors
Flash Memory
MCU & TNC
EPS
(SPI)
(SPI)
(UART)
VHF Omnidirectional Antenna

## Slide 8: RAS
SR 1.1 – Ground terminal shall be able to communicate with APRS satellites |  | 
Design Requirements | Verification Requirements | Verification Method
GT transceiver will be able to receive RF signal from satellites | Physical connection between antenna and transceiver | Testing coaxial cable conductivity between antenna connectors
 | Measure receivable signal power from transceiver | Using spectrum analyzer
GT transceiver will be able to transmit RF signal to satellites | Antenna Impedance | Checking SWR values with Vector Network Analyzer (below 1.5)
 | Transceiver power output | Measuring transceiver power output (>40 W)

## Slide 9: RAS
SR 1.1 – Ground terminal shall be able to communicate with APRS satellites |  | 
Design Requirements | Verification Requirements | Verification Method
TNC will be able to decode APRS packets coming from satellites | Communication between transceiver and TNC | Checking TNC reception audio levels and data received
TNC will prepare APRS packets for transmit data from sensors | Sensor data on APRS format | TNC data output
GT must transmit APRS packets when satellite passes over GT location | Transmission starts when satellite passes over GT location | TLE prediction

## Slide 10: RAS
SR 1.2 – Ground terminal shall get data from sensors installed on ground. |  | 
Design Requirements | Verification Requirements | Verification Method
Sensors will establish communication to send data to the MCU | Data reception through UART ports | Data packets reading from terminal software
Data collected from sensor will be stored on Memory | Data stored on MCU memory | Write data on memory

## Slide 11: Schedule
TASK | 2023 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Jan |  |  |  | Feb |  |  |  | Mar |  |  |  | Apr |  |  |  | May |  |  |  | Jun |  |  |  | Jul |  |  |  | Aug |  |  |  | Sep |  |  | 
Procurement Components |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Programming MCU |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Hardware integration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Testing with APRS satellites |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |